## Slide 1: The Agile Inception Deck
PPIT Project
Ion Cirnici G00374920​​
David Allen G00375372​

## Slide 2: IDphones
Notes: Project name – pick a cool sounding name for your project
Sponsors – list your project sponsors here (the people with the money)
Putting your sponsors name boldly out there for all to see is a great way to get their engagement and attention (necessary for any successful project).

## Slide 3: Why are we here?
Bring awareness and accessibility
Create a user focused experience.
Reach new customers
Grow your brand awareness and
acquire customers
Notes: Write down all the reasons why your company would want to spend money on this project in the first place.
Then pick and highlight the most important one.

## Slide 4: The elevator pitch
For potential customers
who want to buy quickly and safely online
the IDphones
is a eCommerce website
that helps create awareness and build recognition
Unlike brick and mortar
our project is web based and allows users simply buy with a click.

## Slide 5: Product box
IDphones
For You!!
Quick
Easy
Safe
Notes: If you could walk into a store, and buy the shrink wrapped version of your software, what the design of the box look like and what would it say?
Point here is to get your team looking at your project through the eyes of your end customer.

## Slide 6: The NOT list
IN | OUT
Simple web design | Complicated features
Ease of access | Advertisements
Log in / register | 
Reviews | 
Stock database | 
UNRESOLVED
Mailing list
Notes: List all the big ticket items you are (and are NOT) going to deliver within the scope of this project.
Before starting your project move all the UNRESOLVED ones to either IN or OUT.

## Slide 7: Your project community
Core team
Everyone else !
Product tester
Scrum Master
Product owner
Software Engineers
Potential customers
end user
Supervisor
Notes: List everyone you are going to have to interact with at some point during the course of your project.
Goal is to start building relationships with these people and let them know we are coming down the tracks (before we actually get there).

## Slide 8: Technical solution
IDphones
Danger!
Out of scope
Technologies:
React, Node, MongoDB
Bootstrap
VS code, github
PC, laptop, phone, tablet
Products
User
MongoDB
database
Stock
Log in /
registration
Review
System
Notes: This is about letting people know how we plan on building this thing.
If there are any tools or libraries assumptions you are making list them here.
Also if there are areas of the application architecture that are risky highlight those too.

## Slide 9: What keeps us up at night
Not meeting deadlines / launch date​
Project sprawl​
Work load​
Low team engagement
Unexpected Complications
Database integration
Notes: This is your chance to call out any craziness you’ve heard while building the deck, and having a frank conversation with your sponsors and your team about how you are going to handle it.
This is perhaps on of the most powerful slides in the deck – it’s your chance to ask for whatever you need to be successful and the consequences if you don’t get it.
Use it!

## Slide 10: The A-Team
# | Role | Competencies/Expectations
1​ | Product Owner​ | Voice of the customer. Needs, Wants and Expectations.​ Manage product backlog.​ Visualise end results in layman terms​
2​ | Scrum Master​ | Support team.​ Responsible for enabling and facilitating the development team.​
3​ | Software Engineers​ | HTML, JavaScript, CSS​, bootstrap, react, node, mongo DB Adept programmers​
4​ | Product Tester​ | Product testing.​
With only two team members, all roles will shared between members.
Notes: Set expectations around who you are going to need and what kind of skills they will need to have to pull this off.
Use names if specific people are important (i.e. Billy is the only guy who can do X).

## Slide 11: How big is this thing?
Launch date
Planning / Design
Programming
Testing
6 wks
4 wk
2 wk
This is a guess. Not a commitment.
Notes: Give your sponsors some idea of how big this thing is (1, 3, or 6 monther).
Before you can complete this slide you and the team should create and estimate a high-level story list for the project.
This isn’t a commitment (too many unknowns). It’s just a really rough guess. Don’t treat it as anything else.

## Slide 12: Trade-off sliders
 | The classic four
 | Feature completeness (scope)
 | Stay within budget (budget)
 | Deliver project on time (time)
 | High quality, low defects (quality)
OFF
ON
 | Other important things
 | Ease of use and navigation
 | secure
 | functionality
 | Mobile friendly
 | Practicality
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
Notes: When push comes to shove, something has to give. Here we want to be clear on what that is.
On agile projects we flex on scope. But there could be others factors at play here so get ready to listen as you customer tells you which forces can bend (scope) and which are written in stone (usually budget).
Slider rules:
1. No two sliders can occupy the same level.
2. List other important project factors down below.

## Slide 13: The first release
Delivery
date
Planning / Design
programming
Testing
~3months
1 wk
1 wk
2people, 2 months
~ 6 wks
4 wks
2 wk
Notes: Stakeholders are usually interested in two things:
How much is this going to cost.
When is it going to be done.
Here we do our best to answer those two questions so they can decide if the project is still worth doing by showing them what it’s going to take.